Statement of Work

Statement of Work

Project Title: Oxford Mtrain Web Application Development

Project Objective:  
The objective of this project is to develop the Oxford Mtrain Web Application, a training platform designed for medical therapists. The primary goal is to provide a user-friendly and secure interface that allows therapists to access training resources through a chatbot. The platform will offer a seamless and enriching user experience, starting from the Login/Signup process to profile completion, email verification, subscription plan selection, access to exercises, role plays with AI chatbot patients, and progress tracking features.

Project Scope:  
1. Design and Development:  
 - Develop a user-friendly and secure web application for medical therapists.  
 - Implement a ChatGPT chatbot for interactive training sessions.  
 - Design a curated list of exercises for therapists to practice.  
 - Incorporate role play scenarios between therapist and AI chatbot patients.  
 - Enable users to switch between client and supervisor roles during training.  
 - Provide the option to switch between voice and text communication for adaptability.

2. Features and Functionality:  
 - Login/Signup process with email verification.  
 - Subscription plan selection tailored to individual training needs.  
 - Access to exercises and role plays.  
 - Progress tracking and performance evaluation by ChatGPT supervisors.  
 - Ability to export conversations and provide feedback for app improvement.  
 - Seamless roleplays with ChatGPT supervisors.  
 - Robust profile management for therapists.

3. Deliverables:  
 - Fully functional Oxford Mtrain Web Application with all specified features.  
 - User guide/documentation for therapists to navigate and utilize the platform effectively.  
 - Training sessions and onboarding support for users.

4. Timeline and Milestones:  
 - Project Kickoff and Requirement Gathering: Week 1  
 - Design and Development Phase: Weeks 2-6  
 - Testing and Quality Assurance: Weeks 7-8  
 - Training Sessions and User Onboarding: Week 9  
 - Final Delivery and Handover: Week 10

5. Acceptance Criteria:  
 - The web application must be user-friendly, secure, and responsive.  
 - All specified features and functionalities should be implemented as per requirements.  
 - The platform must provide a seamless and enriching training experience for therapists.  
 - Feedback from therapists and supervisors should be positive regarding usability and effectiveness.

6. Additional Requirements:  
 - Regular progress updates and communication with the project team.  
 - Flexibility to accommodate any minor changes or updates during the development phase.  
 - Adherence to project timeline and budget constraints.

By signing below, the client acknowledges the above project requirements and agrees to proceed with the development of the Oxford Mtrain Web Application as outlined in this Statement of Work.

Client Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Manager Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_